PRP2 Project Plan

Fine-Tuning for Guarani Mbya: Low-Resource Writing Assistant

4-week realistic roadmap | From one decision log to complete portfolio evidence

Current situation I already completed Decision Log 1 about why I chose this project. The remaining work is to turn the project into a complete fine-tuning workflow: dataset preparation, model choice, training, demo, evaluation, ethical reflection, Git evidence, and portfolio-ready documentation.

# 1. Project Goal and Final Result

Main goal: Build a small prototype writing assistant for a low-resource language setting and evaluate whether a fine-tuned model gives useful suggestions or mainly memorizes the training data.

Technical result: cleaned dataset, baseline model test, fine-tuning notebook/script, trained adapter/model output, and simple Streamlit demo.

Research result: comparison between baseline and fine-tuned outputs, plus a memorization/generalization evaluation.

Ethical result: clear explanation of why this is only a prototype and why sensitive Indigenous language data should not be used without consent.

Portfolio result: decision logs, Git commits, screenshots, training logs, evaluation tables, and final reflection linked to the Learning Outcomes.

Recommended scope Keep the scope small. The goal is not to build a perfect language product. The goal is to show a complete and responsible GenAI Engineering workflow: choose, test, train, evaluate, reflect, and document.

# 2. Working Strategy

| Area | Recommended approach | Why this is realistic |
| --- | --- | --- |
| Language/data setup | Use Guarani Mbya as the ethical and real-world inspiration, but use only safe public data or simulate low-resource conditions with another language if needed. | This avoids using sensitive Indigenous data while still testing the same technical problem. |
| Dataset size | Aim for 1,000-3,000 examples first. Only expand toward 5,000 if the pipeline works. | A smaller working dataset is better than a large unfinished dataset. |
| Model | Start with a small model such as GPT-2 small or another lightweight open model. Test before committing. | Training must fit student hardware and time. |
| Fine-tuning method | Use LoRA first. Consider QLoRA only if model size or memory requires it. | LoRA is easier to explain and usually enough for a student prototype. |
| Demo | Build a simple Streamlit interface with text input, generated suggestion, and optional settings. | This is enough to demonstrate the writing assistant without wasting time on UI polish. |
| Evaluation | Use held-out prompts, qualitative examples, similarity checks, and manual comparison to training data. | This directly answers the central question: learning or memorization? |

# 3. Four-Week Roadmap Overview

| Week | Main focus | Main output by end of week | Main Learning Outcomes |
| --- | --- | --- | --- |
| Week 1 | Scope, dataset, model feasibility, repository setup | Dataset decision, model decision, repo structure, baseline test, updated plan | LO1, LO2, LO6, LO7 |
| Week 2 | Data pipeline, preprocessing, train/test split, first fine-tuning run | Clean dataset, preprocessing notebook, baseline outputs, first LoRA training logs | LO1, LO3, LO4, LO6 |
| Week 3 | Evaluation, memorization checks, demo prototype, iteration | Evaluation table, good/bad/memorized examples, Streamlit demo screenshots | LO2, LO3, LO4, LO5, LO6 |
| Week 4 | Final improvements, documentation, portfolio evidence, reflection | Final report, decision logs, evidence map, Git cleanup, final demo proof | LO2, LO4, LO5, LO6, LO7 |

# 4. Detailed Weekly Plan

## Week 1 - Define the Project Properly Before Building

Goal: make the project safe, realistic, and evidence-based before coding becomes messy.

| Step | Task | What I should do | Evidence to save |
| --- | --- | --- | --- |
| 1.1 | Confirm project scope | Write a short scope note: what I will build, what I will not build, and why. | scope_note.md |
| 1.2 | Choose dataset strategy | Compare 2-3 safe dataset options or simulation options. Decide which one fits ethics, size, quality, and time. | dataset_options.md or spreadsheet |
| 1.3 | Test baseline model feasibility | Run a small generation test with the chosen base model before fine-tuning. | baseline_test.ipynb + screenshots |
| 1.4 | Set up repository | Create clean folders: data/raw, data/processed, notebooks, src, demo, docs, results. | Git commits |
| 1.5 | Write/update decision logs | Create DL2 dataset choice and DL3 model/fine-tuning approach. Keep them evidence-based. | Decision logs + linked evidence |

Checkpoint End-of-week checkpoint: I should be able to explain exactly what data I will use, why it is safe, which model I will test, and how I will evaluate success.

## Week 2 - Build the Data and Training Pipeline

Goal: produce the first working fine-tuning workflow, even if the model quality is still weak.

| Step | Task | What I should do | Evidence to save |
| --- | --- | --- | --- |
| 2.1 | Clean the dataset | Remove duplicates, broken rows, too-short examples, empty text, and unsafe/unwanted content. | clean_dataset.ipynb + processed dataset |
| 2.2 | Create train/validation/test split | Keep test examples completely outside training. Use them only for evaluation. | train.csv, validation.csv, test.csv |
| 2.3 | Create baseline outputs | Generate outputs from the base model on the test prompts before fine-tuning. | baseline_outputs.csv |
| 2.4 | Run first LoRA fine-tuning experiment | Train with small settings first. Save config, training loss, and generated samples. | training notebook/script + logs |
| 2.5 | Document technical design | Create a simple pipeline diagram showing data -> preprocessing -> model -> adapter -> demo -> evaluation. | architecture_diagram.png |

Checkpoint End-of-week checkpoint: I should have a complete first run. It does not need to be perfect, but it must produce model outputs and evidence.

## Week 3 - Evaluate, Detect Memorization, and Build the Demo

Goal: prove what the model can and cannot do. This is where the project becomes assessable.

| Step | Task | What I should do | Evidence to save |
| --- | --- | --- | --- |
| 3.1 | Compare baseline vs fine-tuned outputs | Use the same prompts for both models and compare usefulness, repetition, and language pattern quality. | comparison_table.xlsx or csv |
| 3.2 | Run memorization checks | Compare generated outputs against training examples using similarity checks and manual inspection. | memorization_check.ipynb |
| 3.3 | Collect qualitative examples | Select good output, weak output, and copied/repeated output examples. | evaluation_examples.md |
| 3.4 | Build Streamlit demo | Create a minimal interface: input text, generated suggestion, generation settings, and short disclaimer. | demo/app.py + screenshot |
| 3.5 | Write decision log about evaluation method | Explain how I measured useful output versus memorization. | DL4 or DL5 evaluation decision |

Checkpoint End-of-week checkpoint: I should be able to show the demo and explain with evidence whether the model learned something useful or mostly copied patterns.

## Week 4 - Finish, Polish, and Turn Work into Portfolio Evidence

Goal: make the project understandable for an assessor or foreign reader without needing me to explain everything live.

| Step | Task | What I should do | Evidence to save |
| --- | --- | --- | --- |
| 4.1 | Run final training/evaluation version | Make one final stable run with saved settings and clean output files. | final_results folder |
| 4.2 | Improve demo reliability | Add basic error handling, fixed generation settings, and short explanation in the UI. | final demo screenshots |
| 4.3 | Write final report | Explain goal, method, dataset, model, fine-tuning, evaluation, ethics, limitations, and future work. | final_report.docx or markdown |
| 4.4 | Finalize decision logs | Finish 5-6 meaningful decision logs total for this project, not a log for every tiny action. | DL collection |
| 4.5 | Create portfolio evidence map | Link each evidence item to LO1-LO7 and to the matching decision log. | evidence_map.xlsx or docx |
| 4.6 | Clean Git repository | Update README, ensure commits are meaningful, remove unnecessary files, and add run instructions. | GitHub repository |

Checkpoint End-of-week checkpoint: I should have a small but complete project: dataset, training, demo, evaluation, report, decision logs, Git evidence, and reflection.

# 5. Decision Log Plan

Important: I should not write a decision log for every small task. Each decision log should document a meaningful methodological choice with evidence, alternatives, criteria, and a clear decision.

| Decision Log | Research question | When to write | Evidence needed | Main LO stage |
| --- | --- | --- | --- | --- |
| DL1 - Project choice | Which PRP2 project fits my GenAI Engineer development best? | Already completed | Role reflection, project comparison, project description | LO1 |
| DL2 - Dataset strategy | Which dataset strategy is safe, realistic, and useful for low-resource fine-tuning? | Week 1 | Dataset comparison, source notes, ethics notes, sample rows | LO1 / LO2 |
| DL3 - Model and fine-tuning approach | Which base model and fine-tuning method fit my hardware, time, and goal? | Week 1-2 | Model tests, memory/runtime notes, baseline outputs, LoRA/QLoRA comparison | LO1 / LO2 / LO3 |
| DL4 - Preprocessing and split design | How should I clean and split the data to reduce leakage and support evaluation? | Week 2 | Cleaning notebook, duplicate check, train/validation/test files | LO3 / LO4 |
| DL5 - Evaluation method | How can I test whether the model generalizes or memorizes? | Week 3 | Held-out prompts, similarity checks, good/bad/copied output examples | LO2 / LO5 |
| DL6 - Demo and final scope | What demo scope is enough to prove the prototype without overbuilding UI? | Week 3-4 | Demo screenshots, app.py, user flow, limitations | LO3 / LO4 |
| DL7 - Final reflection / responsible limits | What would be needed before this prototype could be used responsibly in a real community context? | Week 4 | Ethical reflection, limitations, no-native-speaker note, consent/control discussion | LO6 / LO7 |

# 6. Evidence Checklist

| Evidence item | Why it matters | Where to store it |
| --- | --- | --- |
| README.md | Explains the project, setup, run steps, and limitations. | Repository root |
| Dataset source note | Shows where the data came from and why it is safe to use. | docs/dataset_source.md |
| Cleaning notebook | Shows preprocessing actions instead of only claiming the data was cleaned. | notebooks/01_cleaning.ipynb |
| Baseline outputs | Shows what the base model did before fine-tuning. | results/baseline_outputs.csv |
| Training config and logs | Shows how the model was trained and makes the experiment traceable. | results/training_logs |
| Fine-tuned outputs | Shows the result after training. | results/fine_tuned_outputs.csv |
| Memorization check | Supports the central research question of learning versus copying. | notebooks/03_memorization_check.ipynb |
| Comparison table | Allows clear comparison between baseline and fine-tuned model. | results/evaluation_table.xlsx |
| Demo screenshots | Proves the prototype works visually. | docs/screenshots |
| Architecture diagram | Shows how the system works technically. | docs/architecture.png |
| Decision logs | Documents why important choices were made. | portfolio/decision_logs |
| Final report | Makes the full workflow understandable to an assessor. | portfolio/final_report.docx |

# 7. Learning Outcome Mapping

| Learning Outcome | How this project can show it | Concrete evidence |
| --- | --- | --- |
| LO1 - Analysing | Investigating dataset options, model options, fine-tuning methods, and project constraints. | DL2, DL3, dataset comparison, baseline tests |
| LO2 - Advising | Making justified recommendations about dataset safety, model choice, and responsible limits. | Decision logs, final recommendations, ethics section |
| LO3 - Designing | Designing the fine-tuning pipeline, evaluation method, and demo flow. | Architecture diagram, preprocessing plan, demo design |
| LO4 - Realising | Building and testing the working fine-tuning workflow and demo. | Code, notebooks, training logs, Streamlit app, Git commits |
| LO5 - Managing & Controlling | Monitoring model behavior, checking memorization, identifying weak outputs, and improving settings. | Evaluation table, memorization check, iteration notes |
| LO6 - Professional Standard | Using a structured method, evidence-based decisions, ethical reflection, and Git-based documentation. | Project plan, decision logs, evidence map, source notes |
| LO7 - Personal Leadership | Managing the 4-week plan, asking for feedback, reflecting on limits, and adjusting scope realistically. | Weekly reflections, feedback notes, final reflection |

# 8. Risk and Fallback Plan

| Risk | What can go wrong | Fallback action |
| --- | --- | --- |
| Dataset is not safe or usable | The data may be sensitive, too small, badly formatted, or ethically unclear. | Use a safe public dataset or simulate low-resource conditions with a better-resourced language. Document this decision clearly. |
| Model training is too heavy | Training may be too slow or fail because of memory limits. | Use a smaller model, fewer examples, fewer epochs, or LoRA instead of full fine-tuning. |
| Model output quality is weak | The fine-tuned model may produce repetitive or low-quality suggestions. | Still evaluate honestly. Weak results are acceptable if the process and analysis are strong. |
| Memorization is high | The model may copy training examples instead of learning patterns. | Show this as a finding. Explain why this limits real-world use. |
| No native speaker review | Language quality cannot be verified properly. | Avoid strong claims about correctness. Focus on technical workflow and limitations. |
| Time pressure | Trying to build too much may weaken the final evidence. | Cut UI polish first. Keep dataset, training, evaluation, and documentation as the core scope. |

# 9. Git and Work Rhythm

Commit after each meaningful step, not only at the end.

Use simple commit prefixes: docs, feat, test, experiment, fix, refactor.

Create experimental branches only for risky model or training experiments.

Link important commits in decision logs as evidence.

Keep generated large files out of the repository if they are too heavy; document where they are stored instead.

| Example commit | Meaning |
| --- | --- |
| docs: add PRP2 project plan | Shows the project planning step. |
| docs: compare dataset options | Supports DL2 dataset strategy. |
| test: run baseline generation on held-out prompts | Supports model feasibility and evaluation. |
| feat: implement LoRA fine-tuning pipeline | Shows realization of training workflow. |
| test: add memorization similarity check | Supports LO5 monitoring and evaluation. |
| feat: create Streamlit writing assistant demo | Shows the working prototype. |
| docs: add final evaluation and ethical reflection | Supports portfolio completion. |

# 10. Definition of Done

The project is done when I can show all of these:

A clear project description and scope.

A safe dataset strategy with source explanation.

A cleaned dataset and train/validation/test split.

A baseline model output before fine-tuning.

A fine-tuning notebook or script with saved settings and logs.

Generated outputs from the fine-tuned model.

A simple Streamlit demo that gives writing suggestions.

An evaluation section comparing useful, weak, and memorized outputs.

A responsible ethical reflection explaining limits, consent, and community control.

5-7 meaningful decision logs including the project choice log already completed.

A Git history that shows development steps and experiments.

A final report or portfolio page that connects evidence to Learning Outcomes.

Core priority order If time becomes tight, protect the core evidence first: dataset -> baseline -> fine-tuning -> evaluation -> decision logs. The demo can stay simple. A simple working demo with strong evaluation is better than a beautiful demo with weak evidence.

# 11. Simple Weekly Routine

| Moment | What I should do |
| --- | --- |
| Start of week | Pick 2-3 concrete outputs for the week. Do not plan too many things. |
| During the week | Commit regularly and save screenshots/results immediately. |
| End of week | Write a short reflection: what worked, what failed, what changed, and what evidence I created. |
| Before asking feedback | Prepare one clear question and show the evidence, not only the idea. |
| After feedback | Update the relevant decision log or scope note with what changed. |

# 12. Source Documents Used for This Plan

Guarani Mbya Writing Assistant - Clear Short Project Description

Fine-Tuning for Guarani Mbya: AI for Endangered Languages project description

Portfolio Documentation Guide

GenAI Project Learning Outcomes Guide

Decision Log Coaching & Documentation Guide

How I Will Use Git in This Project

Decision Log - Project Choice